| Week | Focus | Monday | Tuesday | Wednesday | Thursday | Fri–Sun (Buffer) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | The Cloud Base | Mar 16: Setup Azure Free Account & Resource Groups | Mar 17: Deploy Windows VM (The Honeypot) | Mar 18: Configure VM Networking (Open Port 3389) | Mar 19: Finalize VM Post-Install & RDP Test | Catch up on VM connectivity |
| 2 | The Data Pipeline | Mar 23: Create Log Analytics Workspace | Mar 24: Enable Microsoft Sentinel on Workspace | Mar 25: Install Azure Monitor Agent (AMA) on VM | Mar 26: Create Data Collection Rule (DCR) | Verify "Heartbeat" logs in Sentinel |
| 3 | Telemetry Check | Mar 30: Verify Security Event logs are flowing | Mar 31: Learn KQL Basics (Search/Filter) | Apr 1: Query for "Event ID 4625" (Failed Logins) | Apr 2: Map the data fields (IP, User, Time) | Troubleshoot log ingestion delays |
| 4 | Detection Logic | Apr 6: Learn KQL summarize and count() | Apr 7: Write query to group fails by IP address | Apr 8: Set Time Windows (e.g., fails in last 5 min) | Apr 9: Finalize the "Brute Force" Query | Refine query for accuracy |
| 5 | Visual Intel | Apr 13: Intro to Sentinel Workbooks | Apr 14: Create a Bar Chart of Attackers | Apr 15: Add Geographic data to logs | Apr 16: Build the "Global Attack Map" | Fix Map visualization bugs |
| 6 | Analytics Rules | Apr 20: Intro to Sentinel Analytics Rules | Apr 21: Create the "Scheduled Alert" rule | Apr 22: Set Incident severity and grouping | Apr 23: Configure Entity Mapping (IP/Account) | Review Alert logic for noise |
| 7 | The Simulation | Apr 27: Simulate a manual attack on your VM | Apr 28: Check if Sentinel triggers an Incident | Apr 29: Measure "Time to Alert" (Latency) | Apr 30: Adjust thresholds based on results | Fine-tune Alert sensitivity |
| 8 | Automation Intro | May 4: Intro to Azure Logic Apps (SOAR) | May 5: Create Logic App with Sentinel Trigger | May 6: Setup Logic App Permissions (RBAC) | May 7: Build a "Send Email on Alert" workflow | Debug Logic App connections |
| 9 | The Auto-Block | May 11: Logic App: "Parse JSON" from Alert | May 12: Logic App: "Get IP Address" step | May 13: Logic App: Connect to Azure NSG | May 14: Design the "Add Rule to Firewall" step | Fix JSON parsing errors |
| 10 | Closing the Loop | May 18: Logic App: "Auto-Close Incident" step | May 19: Add "Whitelist" logic to the Playbook | May 20: Test a manual "One-Click" block | May 21: Set Playbook to "Fully Automated" | Resolve automation permissions |
| 11 | Stress Testing | May 25: End-to-End Test (Attack → Alert → Block) | May 26: Measure MTTR (Response Time) | May 27: Audit Firewall for duplicate rules | May 28: Record demo of the system in action | Final bug fixes in Logic App |
| 12 | Project Finale | Jun 1: Final UI polish on Dashboards | Jun 2: Complete Technical Documentation | Jun 3: Prepare Portfolio/Resume write-up | Jun 4: Project Sign-off & Cleanup | Delete resources to stop costs |

Think of this project like building a "Smart Mousetrap" for a digital house. Even if you’ve never touched the cloud before, you can understand it by breaking it down into four simple roles.

### 1. The "Bait" (The Honeypot)

Imagine you have a house with a very shiny, visible front door. You purposely leave a sign on it that says "Enter Here," but you don’t actually put anything valuable inside.

- In your project: This is a Virtual Machine (a computer living on the internet). You leave it "open" so that hackers' automated bots will find it and try to guess the password to get in.

### 2. The "Security Camera" (Microsoft Sentinel)

Since you know hackers will try to break in, you point a 24/7 security camera directly at that front door. Every time someone tries a wrong password, the camera takes a photo and notes down their "digital footprint" (their IP address).

- In your project: This is Microsoft Sentinel. It collects all the "failed login" notes and stores them in a big digital logbook so you can see exactly who is attacking you.

### 3. The "Alarm System" (Detection Logic)

A security camera is useless if no one is watching the screen. You need an alarm that goes off only when something actually bad happens. If one person forgets their password, that's fine. But if someone tries 50 passwords in one minute, that’s a thief.

- In your project: You write a simple rule (using a language called KQL) that says: "If the same person fails to log in 10 times, trigger the alarm!"

### 4. The "Security Guard" (The Auto-Block)

In the old days, a human would have to see the alarm, wake up, and go lock the door. That’s too slow. Your project creates a Robot Security Guard. The second the alarm goes off, the robot identifies the thief’s address and instantly builds a brick wall in front of them.

- In your project: This is a Logic App. It takes the attacker's IP address and automatically tells your Firewall to "Block this person forever."

### Why does this matter?

By the time you finish these 12 weeks, you will have built a system that:

- Attracts the bad guys.

- Watches what they do.

- Learns their patterns.

- Defeats them automatically.

### Your First Step (Monday, March 16th)

Your only goal for Day 1 is to get your "House" (the Azure Account) ready. You don't need to know how to code yet; you just need to follow the instructions to "rent" your space in the cloud.