### Phase 1: Foundations & Infrastructure (Weeks 1–3)

| Week | Day | Task Name | Status / Notes |
| --- | --- | --- | --- |
| 1 | Mon | OCI Tenancy Setup & Networking | Create VCN, Subnets, and IGW |
|  | Tue | Provision A1 Ampere Instance | 4 OCPUs, 24GB RAM, Ubuntu 22.04 |
|  | Wed | Docker & Environment Hardening | Install Docker/Compose; Set up Swap File |
|  | Thu | Buffer: Security Group Config | Ensure SSH is restricted to your IP |
| 2 | Mon | Windows Honeypot Deployment | Provision Windows Server VM (Free Tier) |
|  | Tue | Honeypot "Weakening" | Open RDP (3389) to the Public Internet |
|  | Wed | Initial Telemetry Check | Verify Event Viewer is recording failed logins |
|  | Thu | Buffer: OS Updates & Snapshots | Create a boot volume backup |
| 3 | Mon | OCI API & CLI Configuration | Create API Key for n8n to talk to OCI |
|  | Tue | Infrastructure Validation | Test connectivity between Windows and Linux |
|  | Wed | Documentation: Network Map | Map out IP flow and Port requirements |
|  | Thu | Buffer: Troubleshooting | Address any OCI "Out of Capacity" errors |

### Phase 2: Detection (Weeks 4–6)

| Week | Day | Task Name | Status / Notes |
| --- | --- | --- | --- |
| 4 | Mon | Wazuh Manager Installation | Deploy Wazuh via Docker Compose |
|  | Tue | SSL & Dashboard Setup | Configure HTTPS certificates for Wazuh |
|  | Wed | Wazuh Agent Deployment | Install agent on Windows Honeypot |
|  | Thu | Buffer: Agent Connectivity | Verify "Active" status in Wazuh Manager |
| 5 | Mon | Syslog & Event Collection | Configure ossec.conf for Windows Events |
|  | Tue | Custom Rule Creation | Define threshold: 5 failed logins = High Alert |
|  | Wed | Log Retention Policies | Configure Indexer to prune logs (14 days) |
|  | Thu | Buffer: Rule Testing | Trigger manual failures to test alerts |
| 6 | Mon | File Integrity Monitoring (FIM) | Monitor C:\Windows\System32 for changes |
|  | Tue | Vulnerability Detection | Enable Wazuh's vulnerability scanner module |
|  | Wed | Baseline Dashboarding | Clean up default Wazuh dashboard views |
|  | Thu | Buffer: Resource Monitoring | Check RAM usage of the Indexer/Dashboard |

### Phase 3: Response & Automation (Weeks 7–9)

| Week | Day | Task Name | Status / Notes |
| --- | --- | --- | --- |
| 7 | Mon | n8n Self-Hosted Deployment | Deploy n8n via Docker on the OCI instance |
|  | Tue | n8n Initial Config | Set up User Auth and Webhook URL |
|  | Wed | Wazuh Integration Script | Write Python script to push alerts to n8n |
|  | Thu | Buffer: Webhook Connectivity | Ensure Wazuh can "reach" n8n internally |
| 8 | Mon | Enrichment: AbuseIPDB API | Add IP reputation check node in n8n |
|  | Tue | Logic Gate: Threat Scoring | Only block if Abuse Score > 50% |
|  | Wed | OCI Remediation Node | Build the "Update NSG" API call in n8n |
|  | Thu | Buffer: Whitelist Safety | CRITICAL: Build the "My IP" exclusion |
| 9 | Mon | Full Loop Test: Brute Force | Attempt attack -> Verify n8n triggers block |
|  | Tue | Debugging Latency | Optimize Python script and n8n execution time |
|  | Wed | Error Handling | Set up n8n notifications for failed workflows |
|  | Thu | Buffer: Remediation Testing | Ensure the IP is actually dropped by OCI |

### Phase 4: Visualization & Optimization (Weeks 10–12)

| Week | Day | Task Name | Status / Notes |
| --- | --- | --- | --- |
| 10 | Mon | Grafana Installation | Add Grafana container to the stack |
|  | Tue | Data Source Connection | Connect Grafana to Wazuh (Indexer/OpenSearch) |
|  | Wed | Geospatial Mapping | Create "Attack World Map" based on IP logs |
|  | Thu | Buffer: Dashboard Polish | Fix color coding and refresh rates |
| 11 | Mon | Stress Testing | Simulate 100+ requests to check CPU spikes |
|  | Tue | Feature: Canary Tokens | Place "fake" creds to detect human intruders |
|  | Wed | Multi-Vector Rules | Add rules for PowerShell execution/malware |
|  | Thu | Buffer: System Hardening | Finalize firewall rules for the SOC itself |
| 12 | Mon | Final Project Review | Audit against "Zero Cost" & "30s Latency" |
|  | Tue | Export Configuration | Export n8n JSONs and Grafana Dashboards |
|  | Wed | Final Documentation | Record "How-To" for future maintenance |
|  | Thu | PROJECT COMPLETION | Go-Live / Handover |